Okay let's come up with a set of milestones and a development plan

###### ChatGPT said:

GPT-5.1 — 2025-11-30

Below is a hard, directive, engineering-grade milestone plan for Dominium.
No padding. No soft language. It is the minimum structure required for a multi-year build with deterministic simulation, multi-renderer support, broad platform footprint, and eventual DLC.

This is not a marketing roadmap. This is a production-ready development plan.

# DOMINIUM DEVELOPMENT PLAN — MILESTONES

## STRUCTURE

The plan is divided into:

- Pre-Alpha Milestones (engine and foundations)

- Alpha Milestones (first complete playable loops)

- Beta Milestones (content, systems, performance, tooling)

- Release Candidate Milestones

- Post-1.0 Planned Expansions / DLC

- Engineering and Management Protocols

Each milestone is atomic, measurable, and non-negotiable.

# ============================================================

# 1. PRE-ALPHA MILESTONES (ENGINE CORE)

# ============================================================

## 1.1 Core Simulation Kernel (C89)

Deliverables:

- Deterministic tick loop

- Fixed-step scheduler

- Component registry + entity allocation

- Save/load binary serializer

- Undo/redo command stack (skeleton)

- Deterministic RNG subsystem

Exit criteria:

- 10,000 ticks produce identical output on Windows, Linux, macOS.

## 1.2 Data/Power/Fluid Network Solvers

Deliverables:

- Graph builder

- Static topological sort

- Per-tick solver for power (DC/AC), data packets, fluid pressure

- Priority queue for event ordering

- Fallback low-frequency solver (1–10–60 tick tiers)

- No visuals, no gameplay

Exit criteria:

- All solvers return identical results when replayed with command logs.

## 1.3 Chunk System & Spatial Partition Layer

Deliverables:

- Hyperchunk → Superchunk → Chunk → Subchunk hierarchy

- 3D grid addressing (x,y,z,r)

- World streaming API

- Occlusion culling masks

- Collision substrate for routes and structures

Exit criteria:

- Fully chunked synthetic world loads, streams, and serializes.

## 1.4 Engine Message Bus (EMB)

Deliverables:

- SIM_CMD

- SIM_NOTICE

- UI_EVT

- SYS_EVT

- LOG_EVT

- Deterministic ordering

- Replay stability

Exit criteria:

- Replay logs regenerate identical world state.

## 1.5 Rendering Layer Foundations

Deliverables:

- SDL1/SDL2 bootstrap

- DirectX9 + OpenGL2 backends (null renderer allowed)

- Vector renderer prototype

- Renderer abstraction

- Headless mode

Exit criteria:

- A placeholder world renders in 2D vector, 2D texture, and null mode.

## 1.6 Input & UI Skeleton

Deliverables:

- Input dispatcher (mouse, keyboard)

- Basic UI tree

- HUD placeholder

- Embedding of UI-reactive commands

Exit criteria:

- Mouse-driven placement of placeholder objects in world.

## 1.7 File System & Platform Layer Expansion

Deliverables:

- Windows 2000+

- macOS 10.6+

- Linux (glibc 2.x)

- SFN-safe naming layer for DOS/Win9x future ports

- Virtual file system for mods/DLC

Exit criteria:

- Core engine builds and boots on Win2000, macOS 10.6, Linux.

# ============================================================

# 2. ALPHA MILESTONES (PLAYABLE)

# ============================================================

## 2.1 Terrain System

Deliverables:

- Heightfield foundation

- Cut/fill operations

- Tunnels/bridges placeholder

- Biome tagging

- Chunk-based generating functions

Exit criteria:

- User can modify terrain and save/load terrain state.

## 2.2 Construction & Blueprint System

Deliverables:

- Place/delete walls, floors, foundations

- Basic machine placement

- Resource costs

- Blueprint export/import (engine clipboard)

Exit criteria:

- Player builds simple buildings and routes.

## 2.3 Logistics Tier 1

Deliverables:

- Storage inventories

- TEU container logic

- Workers and robots (basic pathing, no navigation mesh yet)

- Power and data networks integrated into building system

- First simple production loop

Exit criteria:

- Player can produce one manufactured good end-to-end.

## 2.4 Routing & Transport Foundations

Deliverables:

- Arbitrary spline routes for roads/rails

- Auto-reservation for future duplication

- Basic vehicles (road + rail)

- Interproperty portals (fake horizon transitions)

Exit criteria:

- Player can send a vehicle from one in-property node to another.

## 2.5 Economy Tier 1

Deliverables:

- Commodity system

- Markets with supply/demand curves

- Simple price evolution

- Money, debts, billables

- AI companies (static behaviours)

Exit criteria:

- Market prices converge under deterministic test conditions.

## 2.6 Research & Technology Tier 1

Deliverables:

- Data network used to deliver science data

- Research machines

- Tech graph with dependencies

- Protocols for mod-extensible research

Exit criteria:

- Player can unlock Tier 1 logistics and machines.

## 2.7 UI First Pass

Deliverables:

- Full vector UI mode

- First 2D-texture UI

- Menu + inspector + build palette

- Notifications

Exit criteria:

- Game playable end-to-end without dev tools.

# ============================================================

# 3. BETA MILESTONES (CONTENT + SYSTEM DEPTH)

# ============================================================

## 3.1 Climate, Weather, Hydrology

Deliverables:

- Global climate state

- Hydrological circulation approximation

- Precipitation, storms, drought modifiers

- Water networks interacting with terrain

Exit criteria:

- Climate affects production, flooding, power generation.

## 3.2 Workers & Robots Tier 2

Deliverables:

- Skills, specialties, training

- Robot brain upgrades

- Housing & fatigue system

- Transportation dependency

- Safety & incident system

Exit criteria:

- Workers behave predictably and deterministically across replays.

## 3.3 Vehicles Tier 2

Deliverables:

- Heavy rail

- Aviation (simple)

- Ports & shipping lanes

- Logical interproperty transitions

Exit criteria:

- Off-property logistics interacts with local economy.

## 3.4 Economy Tier 2

Deliverables:

- Banking system (player-run, AI-run)

- Loans, interest

- Company formation, mergers, acquisitions

- Stock market

- Futures & options (deterministic model)

Exit criteria:

- Full financial simulation integrated with world production.

## 3.5 3D Mode Tier 1

Deliverables:

- First-person camera

- 3D terrain meshes

- 3D models for machines and vehicles

- LOD + culling pipeline

Exit criteria:

- Player can walk the property, ride vehicles, inspect buildings.

## 3.6 AI Companies Tier 2

Deliverables:

- Expand, build, research

- Compete for markets

- Trade agreements

- Property expansion

- Deterministic behaviour trees

Exit criteria:

- AI capable of full-featured simulation.

## 3.7 Full UI/UX Pass

Deliverables:

- Unified UI across vector, texture, and 3D modes

- Automation screens

- Graph dashboards

- Monitor panels for networks

Exit criteria:

- Complete usability without reference to external tools.

## 3.8 Tools & Devkits

Deliverables:

- Official world editor

- Asset pipeline

- Mod scripting API (Lua)

- Debugger & profiler

Exit criteria:

- Modders can build content without touching engine internals.

# ============================================================

# 4. RELEASE CANDIDATE MILESTONES

# ============================================================

## 4.1 Performance & Optimization

Deliverables:

- Full tick-parallelization

- GPU batch optimization

- Network solver optimization

- Save compression

- Retro-mode for WinXP/2000

Exit criteria:

- Stable 60 UPS on low-end hardware.

## 4.2 Multiplayer Polishing

Deliverables:

- Deterministic lockstep

- Desync detection & repair

- Seamless client reconnection

- Replay trim & compress

Exit criteria:

- 8–16 player deterministic multiplayer stable.

## 4.3 Documentation & Spec Freeze

Deliverables:

- Final modding documentation

- Final tech tree definition

- Final economic model docs

- Volume 1–9 specs frozen

Exit criteria:

- First Release Candidate.

# ============================================================

# 5. POST-1.0 DLC / EXPANSIONS

# ============================================================

These are all pre-specified in the design:

- Dominium: Interstellar (planetary + galactic full content)

- Dominium: Wargames (conflict, defence, geopolitics)

- Dominium: Automation Suite (advanced robotics, AI management)

- Dominium: Metro (public transport expansion)

- Dominium: Infrastructure Overhaul (utilities, megastructures)

- Historical packs (pre-industrial → near-future → spacefaring)

All systems designed in base engine to support these expansions without rewrites.

# ============================================================

# 6. ENGINEERING & MANAGEMENT PROTOCOLS

# ============================================================

## 6.1 Development Cadence

- Simulation team

- Renderer team

- Tools team

- AI/economy team

- UI/UX team

- Platform/compatibility team

Weekly merges into master. Monthly integration builds.

## 6.2 Versioning

Engine: YY.MM.PATCH
Game Content: 1.x.x
Save Format: MAJOR.MINOR

Major increments = break saves.
Minor increments = compatible.
Patch = bugfix-only.

## 6.3 Testing Discipline

- Deterministic replay tests

- 24-hour burn-in tests

- Cross-OS sync tests

- Retro-platform smoke tests (Win2000, macOS 10.6)

- Multiplayer desync tests

## 6.4 Release Discipline

- RC builds freeze simulation behaviour

- Content-only patches permitted

- DLC cannot alter fundamental simulation rules

If you want, I can now produce:

- A Gantt-style long-term timeline

- A resource and staffing plan

- A “first 100 days” actionable engineering sprint plan

- A risk assessment and mitigation matrix

- A budget and hardware requirement model

State which one you want next.

##### You said:

I want to use major.minor.patch semantic versioning for all components/packages and the the complete game package. I don't want to include build numbers and build dates in the filenames, but should be in the metadata with any other useful info.

###### ChatGPT said:

Thought for 11s

GPT-5.1 — 2025-11-30

You can do full semantic versioning without polluting filenames. Treat filenames as labels, and push all detail into manifest metadata.

Below is a concrete, enforceable scheme.

## 1. Global Versioning Rules

Use SemVer everywhere:

- MAJOR.MINOR.PATCH

- MAJOR = breaks compatibility (saves, mods, network)

- MINOR = new features, backwards compatible

- PATCH = bugfixes only, no behaviour changes beyond bug corrections

Apply this to:

- Game package: Dominium 1.0.0

- Engine core: engine.core 1.0.0

- Simulation kernel: sim.core 1.0.0

- Renderer backends: renderer.dx9 1.0.0, renderer.gl2 1.0.0, renderer.vector2d 1.0.0

- Tools & editors: dom.tools 1.0.0, etc.

- DLCs: dom.interstellar 1.0.0, dom.extras 1.0.0

- Data packs (base content, music packs, graphics packs)

- Public APIs (Lua scripting API, modding API, file formats)

The game package version is the canonical top-level version:
Dominium 1.2.3 is the version you display, sell, and tag releases by.

## 2. Compatibility Policy Tied to SemVer

Define strict compatibility rules up front:

- Engine ↔ save format

  - save.major must match engine.major

  - save.minor ≤ engine.minor allowed

  - save.patch ignored for compatibility

- Engine ↔ network protocol

  - net.major must match across all peers

  - net.minor must be equal or compatible range (>= required_min)

  - net.patch ignored

- Engine ↔ mods
Mod manifest example:

- {

- "id": "mod.example.foo",

- "version": "1.3.0",

- "requires": {

- "dominium": ">=1.3.0 <2.0.0",

- "api.lua": ">=1.1.0 <2.0.0"

- }

- }

If a mod’s declared range doesn’t match the current engine version, reject or run in “unsafe” mode with very explicit warnings.

## 3. Filenames: Clean, Versioned, No Build Numbers/Dates

You can still include semantic versions in filenames without build numbers or dates.

Examples:

- Installers:

  - Dominium-1.0.0-win-x86.exe

  - Dominium-1.0.0-win-x64.exe

  - Dominium-1.0.0-macos.dmg

  - Dominium-1.0.0-linux-x86_64.tar.xz

- DLC:

  - Dominium-Interstellar-1.0.0.dpk

  - Dominium-Extras-1.0.0.dpk

- Libraries/binaries:

  - dom-core-1.0.0.dll / libdom-core-1.0.0.so

  - dom-launcher-1.0.0.exe

For retro/SFN (8.3) constraints (DOS/Win3.x future):

- Use a mapping, not the full version:

  - DOME100.EXE → Dominium Engine 1.0.0

  - DOML100.EXE → Launcher 1.0.0
Full version is in the manifest, not derived from filename.

You’re not using build numbers or dates; only SemVer. That’s consistent with your requirement.

## 4. Metadata: Where Build IDs and Dates Live

All the detail you don’t want in filenames goes into manifests and binary metadata.

### 4.1 Top-level game manifest

In /meta/game.json:

{

"product": "Dominium",

"version": "1.0.0",

"channel": "release",      // or alpha, beta, nightly

"build_id": "g7fd2c46",

"build_date_utc": "2027-03-14T12:45:32Z",

"engine_core": "1.0.0",

"sim_core": "1.0.0",

"net_protocol": "1.0.0",

"save_format": "1.0.0"

}

This file is authoritative for launchers, crash reports, mod loaders.

### 4.2 Binary-embedded metadata

Each binary embeds:

- PRODUCT_NAME = Dominium Launcher

- PRODUCT_VERSION = 1.0.0

- FILE_VERSION = 1.0.0

- BUILD_ID = git hash or CI id

- BUILD_DATE = ISO timestamp

- TOOLCHAIN = “GCC 13.2.0” or “MSVC 19.3x”

These are only visible in “About” dialogs or crash logs, not the filenames.

### 4.3 Package/DPK manifest

Inside every .dpk:

{

"id": "dom.base",

"version": "1.0.0",

"type": "content-pack",

"requires": {

"dominium": ">=1.0.0 <2.0.0"

},

"build_id": "g7fd2c46",

"build_date_utc": "2027-03-14T12:45:32Z"

}

## 5. Pre-release and Dev Builds Without Build Numbers in Filenames

You need a way to distinguish alpha/beta/nightly without build numbers in filenames.

Use SemVer pre-release identifiers, not numeric build IDs, or keep them extremely simple:

Allowed forms (in filenames and manifests):

- 1.1.0-alpha

- 1.1.0-alpha.1 (borderline – this is a kind of build number, decide if you accept)

- 1.1.0-beta

- 1.1.0-rc.1

If you want to stay strict, use only:

- 1.1.0-alpha

- 1.1.0-beta

- 1.1.0-rc

Example filenames:

- Dominium-1.1.0-alpha-win-x64.exe

- Dominium-1.1.0-beta-linux-x86_64.tar.xz

You can keep the internal build_id in metadata for distinguishing nightly snapshots without ever exposing them in filenames.

## 6. Mapping Component Versions to Game Version

You want everything versioned with SemVer, not just the top-level game. You must define constraints so the launcher can validate the install.

Example dependency ranges:

{

"dominium": "1.2.0",

"components": {

"engine.core": ">=1.2.0 <1.3.0",

"renderer.vector2d": ">=1.2.0 <1.3.0",

"renderer.dx9": ">=1.2.0 <1.3.0",

"sim.core": ">=1.2.0 <1.3.0",

"lua.api": ">=1.2.0 <2.0.0"

}

}

Rules:

- Game MAJOR bump implies potential engine/core MAJOR bump.

- All built-in components shipped in an official build must be compatible with the game’s declared version.

- Tools can have slightly looser ties, but still constrained by API versions (e.g. lua.api).

## 7. Save, Replay, and Network Version Fields

For full determinism and reproducibility:

### 7.1 Save file header

Include:

Dominium Save

version=1.2.0

engine_core=1.2.0

sim_core=1.2.0

net_protocol=1.1.0

save_format=1.0.0

build_id=g7fd2c46

timestamp=2027-03-14T13:00:00Z

The game uses the version fields to decide if:

- The save is loadable directly.

- Requires automatic migration.

- Must be rejected or opened in read-only “spectator” mode.

### 7.2 Replay files

Replays must store:

- dominium_version

- engine_core

- net_protocol

- sim_core

- save_format

- build_id (for debugging)

- initial seed and settings

Again: these are not in the filename, only inside the file.

## 8. Distribution: How to Package Without Version Noise Explosion

Recommended directory structure on disk for the user:

Dominium/

game/

Dominium-1.0.0-win-x64.exe

dlc/

Dominium-Interstellar-1.0.0.dpk

Dominium-Extras-1.0.0.dpk

mods/

...

meta/

game.json

dlc-index.json

User sees clean names; only one version number per file.

For dev environments (git):

engine/

core/          // C89 sim

render/

platform/

game/

client/

server/

tools/

data/

base/

dlc/

mods/

meta/

version.txt

changelog.md

meta/version.txt is the single source of truth for the repo version; build scripts propagate it into manifests and binaries.

## 9. Summary of Rules To Enforce

- Every package/component has a SemVer version.

- Filenames may include MAJOR.MINOR.PATCH and pre-release tags, never CI build numbers or dates.

- All build IDs, dates, commits, toolchain info live in metadata only:

  - manifests

  - embedded resources

  - logs

- Compatibility is enforced via:

  - engine ↔ save

  - engine ↔ network protocol

  - engine ↔ mods/APIs

- Retro platforms use file mapping for 8.3 names; full versions stay in metadata.

If you want, next step is to define exact file formats for meta/game.json, meta/version.txt, save headers, and mod manifests so you can drop them into your repo immediately.

##### You said:

Okay, what else do we need to consider before generating prompts for automated programming with codex 5.1 max

###### ChatGPT said:

Thought for 21s

GPT-5.1 — 2025-11-30

You’re not ready to unleash an auto-coder on this yet. There are several hard constraints and meta-decisions you still need to lock down or at least articulate cleanly so Codex can operate without thrashing.

Break it into categories: what the code must look like, how it’s built and tested, how determinism is enforced, and how you will drive Codex.

## 1. Language, dialect, and library constraints

You’ve said “C89 for core, C++98 elsewhere”. That’s not precise enough for an automated coder.

Define explicitly:

- C89 subset

  - Are you allowing:

    - long long?

    - stdint.h (non-standard for strict C89, but de facto)?

  - Required includes: central header for fixed-size types, e.g.:

  - #include "dom_core_types.h"  /* defines dom_u8, dom_i16, dom_f32, etc. */

  - No VLAs, no C99 initialisers, no mixed declarations/statements.

- C++98 subset

  - STL: which parts allowed? std::vector, std::string, std::map? Or do you want zero STL and all containers are custom?

  - Exceptions: allowed or entirely banned? If banned, Codex must not emit throw, try, catch.

  - RTTI: allowed or banned?

  - New/delete: allowed but how (raw, or wrapped in arena/pool)?

- Standard libraries

  - stdio, stdlib, math allowed globally?

  - Any dynamic allocation constraints? (e.g., no malloc in hot loops, use arenas.)

You need a short “Dominium Language Policy” document that Codex can be reminded of in every codegen prompt.

## 2. Coding style and API conventions

Without a strict style, Codex will drift.

Decide and fix:

- Naming

  - Types: dom_*_t or Dom*?

  - Functions: dom_sim_step(), dom_fs_open() etc.

  - Enums: DOM_SIM_OK, DOM_SIM_ERR_INVALID_ARG.

- File structure

  - One .c/.cpp + .h per module?

  - dom_sim_* in /engine/sim/, dom_render_* in /engine/render/, etc.

- Error handling

  - All public functions return an enum status, or bool + out parameters?

  - Logging macro: e.g. DOM_LOG(level, fmt, ...).

  - Assertions: DOM_ASSERT() and whether they exist in release builds.

- API surface

  - Clear “public vs private” convention:

    - Public header prefix dom_

    - Internal headers under internal/ or dom_*.c only.

You should have a one-page style guide Codex can be forced to follow in every prompt.

## 3. Determinism and numeric rules

The spec talks determinism constantly, but the concrete numeric rules need to be made executable.

You need to define for Codex:

- RNG

  - Single global deterministic RNG (dom_rng_t), or multiple streams?

  - API: dom_rng_seed64(), dom_rng_u32(), dom_rng_f32() etc.

  - No use of rand(), time(), std::random_device, etc.

- Floating point

  - Types: dom_f32 vs dom_f64; where each is allowed.

  - No long double.

  - No platform-specific math (no sinf vs sin divergence without control).

- Time

  - Simulation only sees discrete tick integers.

  - No wallclock time inside sim; only the platform layer can see real time.

- Serialization

  - Endianness rules: most likely fixed little-endian on disk, explicit conversions (dom_u32_le, etc.)

  - No writing raw structs directly; define binary layout explicitly.

These constraints must be written in a Determinism Policy and baked into codegen prompts.

## 4. Build system and toolchains

Codex needs to emit build files; you need to decide the stack:

- Primary build system

  - CMake is the obvious choice for multi-platform. If yes, pick a minimum CMake version and stick to it.

  - Or plain Makefiles + project generators later? Don’t mix.

- Supported compilers

  - Windows: MSVC version(s)? MinGW? Clang-cl?

  - Linux: GCC + Clang; minimum versions.

  - macOS: Xcode/Clang; minimum version.

- Warning policy

  - -Wall -Wextra -Werror equivalent?

  - You must tell Codex “no warnings allowed; fix them”.

- Configuration

  - Debug, Release, optionally RelWithDebInfo only.

  - Feature flags: DOM_PLATFORM_WIN32, DOM_PLATFORM_LINUX, etc.

You should lock this into a BUILDING.md and initial CMakeLists.txt skeleton before requesting code.

## 5. Testing framework and CI assumptions

Auto-generated code without test harness is a waste.

Decide now:

- Unit test framework

  - Minimal C testing framework (own micro framework in C89)

  - Or header-only C++98 test harness?

  - No heavy dependencies.

- Types of tests

  - Unit tests for sim modules (deterministic inputs/outputs)

  - Integration tests: run N ticks and compare world hashes

  - Serialization tests: save + load must be bit-identical.

- Golden files / reference data

  - For climate, networks, economy—precomputed golden outputs stored under /tests/data/.

- CI assumption

  - Even if you don’t implement CI now, design for:

    - ctest or equivalent

    - dom_test_sim, dom_test_fs, etc.

Codex prompts should always include “also provide unit tests for this module”.

## 6. Concrete initial module boundaries (what to generate first)

Right now the spec is huge. Codex needs small, sharp tasks with clear boundaries.

You should define a v0.1 core module list:

Example:

- dom_core_types.[ch] — fixed-size types, enums, common constants.

- dom_core_log.[ch] — logging API, log levels, sinks.

- dom_core_rng.[ch] — deterministic RNG.

- dom_core_mem.[ch] — arenas/pools, zero alloc policy.

- dom_sim_tick.[ch] — fixed-step tick driver.

- dom_bus.[ch] — message bus (SIM_CMD/UI_EVT/etc).

- dom_world_space.[ch] — chunk & coordinates.

- dom_fs_vfs.[ch] — virtual filesystem abstraction.

You want these defined in a small SPEC-core.md so Codex doesn’t have to parse the entire design book every time.

## 7. Data formats pinned down

You’ve named DPK, DMESH, sound banks, save headers, etc. Before asking Codex to write any loader/serializer, you must:

- Define each binary format:

  - Magic numbers

  - Version fields (SemVer or simpler)

  - Endianness

  - Alignment/padding rules

  - String encoding (UTF-8, length-prefix vs null-terminated)

- Define text formats:

  - Are you using JSON, TOML, custom INI? For configs, manifests, entity defs.

  - Choose one primary text format and enforce it.

Best approach: a DATA_FORMATS.md with per-format sections and field tables.

## 8. Security, sandboxing, and mod safety

Codex can easily generate unsafe APIs by default if not constrained.

Decide and state:

- Lua sandbox rules

  - No direct file IO from mod scripts

  - No OS process APIs

  - Limited deterministic time functions only.

- File IO boundaries

  - Engine only reads/writes under game root (and user-save dir), never arbitrary paths.

- Network boundaries

  - No arbitrary sockets from Lua/mods.

Codex prompts that involve Lua bindings need these limits stated or it will wire in unsafe calls.

## 9. Prompting discipline for Codex 5.1 Max

You want a repeatable prompting pattern, not ad hoc instructions.

Use a strict template when driving Codex:

- System/context snippet (fixed; short):

  - “You are generating C89/C++98 code for the Dominium engine; follow LANGUAGE_POLICY.md, STYLE.md, BUILDING.md; determinism is mandatory; no STL exceptions; no rand/time; etc.”

- Local spec excerpt:

  - Paste only the relevant section from your spec (e.g. SPEC-core.md#dom_core_rng).

- Task definition:

  - “Implement dom_core_rng.c and dom_core_rng.h as per spec. Provide code only in fenced blocks. Also provide unit tests in C using our minimal test harness pattern shown here: …”

- Constraints reminder:

  - “No platform-specific code here. No dynamic allocation in this module. Must compile on C89/MSVC and GCC.”

- Review loop:

  - After Codex emits code, run a static review (with this assistant or manually), then feed corrections back.

You need to treat Codex as a junior dev with perfect memory for local context but no global discipline. The discipline must come from your prompts and supporting docs.

## 10. Repo layout and documentation plan

Codex will produce more coherent code if the repo layout and docs are already present.

You should create stub files:

- /docs/

  - SPEC-core.md

  - LANGUAGE_POLICY.md

  - STYLE.md

  - BUILDING.md

  - DATA_FORMATS.md

- /engine/

  - CMakeLists.txt

  - dom_core_types.h (empty skeleton)

  - etc.

- /tests/

  - CMakeLists.txt

  - simple main.c test harness skeleton.

Then instructions to Codex: “Extend these files, do not replace them.”

## 11. Version and branching discipline

Tie this to your SemVer decisions:

- main = current stable/integration branch.

- dev/* branches for features.

- Tags: v1.0.0, v1.1.0-alpha, etc.

Codex doesn’t care, but you do. It keeps everything traceable and makes it easy to bisect generated code.

## 12. Minimal vertical slice definition (what v0.1 should actually do)

Before generating code, define a precise vertical slice that you want to reach with Codex’s help:

Example v0.1 slice:

- Runs on Win10/Linux/macOS with SDL2 + null renderer.

- Has:

  - deterministic tick loop

  - world with a 2D grid

  - ability to place/delete a simple “machine” tile

  - single power network scalar value per tile

  - save/load

  - replay of tile placement sequence

- No graphics beyond basic 2D vector or placeholders.

- No economy, no AI, no 3D.

Document that as MILESTONES.md: v0.1. All initial prompts should aim at that and nothing beyond it.

If you want next, I can produce:

- LANGUAGE_POLICY.md (C89/C++98 + determinism rules)

- STYLE.md (naming, structure, error handling)

- An initial SPEC-core.md with the v0.1 modules spelled out so you can drop them straight into the repo and start driving Codex against them.

##### You said:

Okay I want you to fill in these details so we are ready to autocode

###### ChatGPT said:

Thought for 21s

GPT-5.1 — 2025-11-30

# LANGUAGE_POLICY.md

Dominium Engine — Language and Determinism Policy

================================================

Scope

-----

This document defines **hard constraints** for all code generated or written for Dominium.

It must be treated as law by humans and automated tools.

Targets

-------

- Core engine, simulation, and platform layer:

- **C89** (strict) for core and low-level modules.

- **C++98** for higher-level modules and client/UI code.

- Tools and editors may have slightly looser rules but must not break determinism or portability.

General Constraints

-------------------

1. No OS-specific language extensions in engine core.

2. No reliance on UB (undefined behaviour).

3. No runtime use of wallclock time inside the simulation core.

4. No non-deterministic APIs anywhere in engine and sim code.

------------------------------------------------

1. C89 Policy

------------------------------------------------

Allowed:

- `char`, `short`, `int`, `long`, `float`, `double`.

- `struct`, `union`, `enum`, `typedef`.

- `static`, `const`, `volatile`.

- `malloc`, `calloc`, `realloc`, `free` (with discipline; not in tight loops where avoidable).

- `stdio.h` for logging and debug only (wrapped via dom_core_log).

- `stdlib.h`, `string.h`, `math.h`, `assert.h`.

Disallowed:

- Variable Length Arrays (VLAs).

- C99 features: `for (int i = 0; ...)`, designated initializers, `inline`, `bool` from `<stdbool.h>`.

- `long double`.

- `setjmp`/`longjmp` in simulation code.

Fixed-size types:

- Do not use `stdint.h` directly in C89 modules.

- Use `dom_core_types.h` which defines:

- `dom_u8`, `dom_i8`

- `dom_u16`, `dom_i16`

- `dom_u32`, `dom_i32`

- `dom_u64`, `dom_i64`

- `dom_f32`, `dom_f64`

- Implementation of `dom_core_types.h` may use `<stdint.h>` or compiler-specific typedefs as needed.

Memory:

- Allocation in hot paths should go via **arena/pool APIs** in `dom_core_mem`.

- No unbounded allocations in per-tick loops.

------------------------------------------------

2. C++98 Policy

------------------------------------------------

C++ usage:

- C++98 only. No C++11+ features.

- **No exceptions**:

- `throw`, `try`, `catch`, `noexcept` are forbidden in engine and client.

- **No RTTI**:

- No `dynamic_cast`, no `typeid`.

- New/delete:

- Allowed, but all engine allocations should be wrapped in custom allocators or thin wrappers where appropriate.

- No naked new/delete sprinkled throughout systems code.

STL Policy:

- **Engine core, sim, and platform layers:**

- **No STL** containers or algorithms.

- Use custom containers from `dom_core_*` modules.

- Client/UI/Tools layer:

- STL is allowed **optionally** for tools only (e.g. offline utilities, asset pipeline).

- In-game client code should avoid STL except `std::string` / `std::vector` in non-critical code, and even then be used sparingly.

- Any STL use must be isolated from simulation core and not impact determinism.

------------------------------------------------

3. Determinism Policy

------------------------------------------------

RNG:

- All random numbers must come from `dom_core_rng`.

- No use of:

- `rand()`, `srand()`

- C++ `<random>`

- OS-specific random sources

- `time()` as seed in deterministic contexts.

- `dom_core_rng` exposes:

- `void dom_rng_seed(dom_rng_t *rng, dom_u64 seed);`

- `dom_u32 dom_rng_u32(dom_rng_t *rng);`

- `dom_f32 dom_rng_f32(dom_rng_t *rng);` // [0,1)

- All RNG calls must be deterministic, ordered, and derived from known seeds stored in save files.

Floating Point:

- Use `dom_f32` for most simulation-critical quantities.

- Use `dom_f64` for accumulation where necessary; carefully control rounding.

- No `long double`.

- No platform-specific math behaviour. Where necessary, define custom functions that wrap math operations with enforced rounding (e.g. truncate to N fractional bits).

Time:

- Simulation uses **integer tick index**:

- `dom_u64 sim_tick`.

- No wallclock time in simulation code.

- Real time only in platform layer (for frame pacing, UI, and profiling).

Serialization:

- Never serialize raw structs directly.

- Always define explicit binary layouts:

- Write fields one by one.

- Little-endian on disk/network by convention.

- Use helper functions:

- `dom_io_write_u32_le(...)`, `dom_io_read_u32_le(...)`, etc.

Ordering:

- No reliance on undefined iteration order of hash containers.

- For any data structure where order matters, use explicitly ordered containers (arrays, sorted lists).

------------------------------------------------

4. Platform Abstraction Policy

------------------------------------------------

- No direct OS API calls from simulation or core.

- All OS interaction goes through `dom_platform_*` modules:

- filesystem, windowing, time, threads (if used), sockets.

- Platform modules must provide **deterministic behaviour** for simulation-relevant aspects (e.g., no OS time leakage into sim).

------------------------------------------------

5. Threading Policy

------------------------------------------------

- Simulation core is single-threaded with respect to logic.

- Parallelism may be used for:

- rendering

- IO

- background tasks

- Simulation-step parallel tasks must:

- run within a single tick

- be joined before tick complete

- not introduce non-deterministic ordering (e.g. no data races, no non-deterministic reduction order).

------------------------------------------------

6. Non-Deterministic Sources Policy

------------------------------------------------

Forbidden in engine/sim:

- `time()`, `gettimeofday()`, `QueryPerformanceCounter()` inside sim code.

- OS entropy / random sources.

- Thread scheduling-dependent behaviour.

- File IO order assumptions (e.g. directory enumeration order).

Allowed only in:

- Platform layer.

- Tools.

- Logging/diagnostics (never used to influence simulation behaviour).

------------------------------------------------

# STYLE.md

Dominium Engine — Coding Style and Conventions

==============================================

Scope

-----

Applies to all C89/C++98 code in the repo unless explicitly overridden for generated or third-party code.

Naming Conventions

------------------

### Types

- Core typedefs: `dom_u32`, `dom_f32`, etc.

- Structs: `dom_sim_state`, `dom_world_chunk`.

- Enums: `dom_sim_result`, `dom_log_level`.

### Functions

- Prefix all public functions with `dom_`:

- `dom_sim_step()`

- `dom_world_init()`

- `dom_log_write()`

- Internal static functions may omit prefix or use `_dom_`:

- `static void _dom_world_rebuild_cache(...)`.

### Constants / Macros

- Use uppercase with prefix:

- `DOM_MAX_WORKERS`

- `DOM_LOG_LEVEL_INFO`

### Files

- Header: `dom_<module>.h`

- Source: `dom_<module>.c` or `.cpp`

- Internal headers (not installed or exported):

- `dom_<module>_internal.h`

Formatting

----------

- Indent: 4 spaces, no tabs.

- Line length: target ≤ 100 chars.

- Braces:

```c

if (cond) {

...

} else {

...

}

- One declaration per line.

## Comments

- Use /* ... */ for block comments, // allowed in C++ only.

- Header-level doc comments:

/* dom_sim_step

*

* Advance the simulation by one tick.

* Returns DOM_SIM_OK on success, error codes otherwise.

*/

dom_sim_result dom_sim_step(dom_sim_state *s);

## Error Handling

- Public APIs return status codes or booleans, never abort the program.

- Use enum-based status types:

- typedef enum {

- DOM_RESULT_OK = 0,

- DOM_RESULT_ERR_INVALID_ARG,

- DOM_RESULT_ERR_OUT_OF_MEMORY,

- DOM_RESULT_ERR_IO,

- DOM_RESULT_ERR_INTERNAL

- } dom_result;

- Do not use exit() in engine code.

- Assertions:

  - DOM_ASSERT(expr) macro for debug builds.

  - Must not rely on assertions for correctness in release.

## Includes and Dependencies

- Headers must be self-contained and include everything they need.

- Avoid cyclic dependencies.

- Public headers must not include heavy platform headers; isolate platform via dom_platform.h.

## Module Boundaries

- Each module owns a clear responsibility:

  - dom_core_types — types only.

  - dom_core_log — logging only.

  - dom_core_rng — RNG only.

  - dom_sim_tick — tick loop only.

- Avoid "god" headers; prefer many small cohesive headers.

## Testing

- Each module with non-trivial logic should have an associated test file under /tests.

- Test functions follow naming:

  - test_dom_core_rng_basic()

- A single test harness driver can run all tests.

# BUILDING.md

# Dominium Engine — Build and Toolchain Specification

## Supported Targets (v0.1 – core engine)

Primary dev targets:

- Windows 10/11 (x86_64)

- Linux (x86_64)

- macOS (10.14+ for dev; runtime target 10.6+)

Future runtime targets (design constraints only at this stage):

- Windows 2000+

- Windows XP

- macOS 10.6+

- Win98 + SDL1 (retro)

- Others (DOS, Win3.x, etc.) via strict C89/C++98 compliance and SFN constraints.

## Build System

- CMake is the authoritative build system.

- Minimum CMake version: 3.16.

- Root file: CMakeLists.txt at repo root.

## Configurations

- Debug

- Release

- RelWithDebInfo (optional)

## Compiler Requirements

Windows:

- MSVC 2019+ (cl.exe) or Clang-cl

- MinGW-w64 GCC 9+ supported for cross-checks.

Linux:

- GCC 9+ (preferred)

- Clang 10+ (secondary)

macOS:

- Apple Clang from Xcode 12+ (for dev)

- Cross-compilation to 10.6+ via appropriate SDKs is a later step.

## Warning Policy

- Warnings must be treated as errors in core engine:

  - MSVC: /W4 /WX

  - GCC/Clang: -Wall -Wextra -Werror

- No unused variables, no unused static functions.

- Disable warnings only in narrow, justified cases via local pragmas.

## Basic CMake Structure

- engine/ — core engine libraries

- client/ — game client

- server/ — dedicated server

- tools/ — editors, devkits

- tests/ — test runner and test modules

Entry targets for v0.1:

- dom_core (static lib)

- dom_sim (static lib)

- dom_client_null (simple CLI or null renderer demo)

- dom_tests (unit test harness)

## Third-Party Dependencies

v0.1 target: no external compiled dependencies other than:

- System C/C++ runtime.

- Optional: SDL2 (for early demo client), included as a separate project or via system package.

Later:

- SDL1/SDL2, DirectX9, OpenGL, etc., but not needed for initial autocode passes on the core.

## Platform Defines

Standard defines:

- DOM_PLATFORM_WIN32

- DOM_PLATFORM_LINUX

- DOM_PLATFORM_MACOS

Build defines:

- Debug: DOM_DEBUG

- Release: NDEBUG (standard) and no DOM_DEBUG.

# SPEC-core.md

# Dominium Engine — Core v0.1 Module Specification

## Scope

This spec defines the minimum module set for an initial vertical slice (v0.1) suitable for automated coding.

## Vertical Slice Target (v0.1)

The v0.1 engine must:

- Run on Win10/Linux/macOS with a simple CLI or null renderer.

- Implement:

  - deterministic tick loop,

  - basic world grid,

  - placement/removal of a “machine” tile,

  - trivial power value per tile,

  - save/load for world,

  - replay of placement/removal sequence.

- No economy, no AI, no 3D, no networking.

## Modules

- dom_core_types

- dom_core_log

- dom_core_rng

- dom_core_mem

- dom_bus (Engine Message Bus)

- dom_sim_tick

- dom_world_space

- dom_fs_vfs

- dom_savegame

- dom_replay

- dom_cli (minimal client for v0.1)

- dom_core_types

Purpose:

- Provide canonical fixed-size integer and float types.

- Provide common enums and constants.

Key contents:

- Typedefs:

  - dom_u8, dom_i8, dom_u16, dom_i16, dom_u32, dom_i32, dom_u64, dom_i64

  - dom_f32, dom_f64

- Result codes:

  - dom_result enum (DOM_RESULT_OK, DOM_RESULT_ERR_*).

- Boolean type (if needed): dom_bool as int with constants DOM_TRUE, DOM_FALSE.

- dom_core_log

Purpose:

- Central logging API.

- Target: stdout in v0.1.

API:

typedef enum {

DOM_LOG_LEVEL_ERROR = 0,

DOM_LOG_LEVEL_WARN,

DOM_LOG_LEVEL_INFO,

DOM_LOG_LEVEL_DEBUG,

DOM_LOG_LEVEL_TRACE

} dom_log_level;

void dom_log_set_level(dom_log_level level);

void dom_log(dom_log_level level, const char *fmt, ...);

Requirements:

- Thread-safe enough for single-process use.

- Must not allocate on the heap inside logging call (v0.1 can tolerate minimal use).

- dom_core_rng

Purpose:

- Deterministic RNG for simulation.

API:

typedef struct dom_rng {

dom_u64 state;

} dom_rng;

void     dom_rng_seed(dom_rng *rng, dom_u64 seed);

dom_u32  dom_rng_u32(dom_rng *rng);

dom_f32  dom_rng_f32(dom_rng *rng); /* [0,1) */

Implementation:

- Use a simple, well-known deterministic generator (e.g. xorshift64* or PCG32), documented.

- No global RNG; each context (world, replay, etc.) holds its own dom_rng.

- dom_core_mem

Purpose:

- Provide basic arena allocator for engine use.

- v0.1: simple linear arena from fixed buffer; no multithreading.

API:

typedef struct dom_arena {

unsigned char *base;

dom_u32        capacity;

dom_u32        offset;

} dom_arena;

void  dom_arena_init(dom_arena *a, void *buffer, dom_u32 size);

void *dom_arena_alloc(dom_arena *a, dom_u32 size);

void  dom_arena_reset(dom_arena *a);

Requirements:

- No internal dynamic allocations.

- For v0.1, a single global arena is acceptable.

- dom_bus (Engine Message Bus, reduced v0.1)

Purpose:

- Provide SIM_CMD queue for deterministic command processing.

- v0.1 only needs SIM_CMD; UI_EVT/SYS_EVT/LOG_EVT can be stubbed.

API:

typedef enum {

DOM_MSG_TYPE_SIM_CMD = 1

} dom_msg_type;

typedef struct dom_msg_sim_cmd {

dom_u32 cmd_id;

dom_u32 arg0;

dom_u32 arg1;

dom_u32 arg2;

} dom_msg_sim_cmd;

typedef struct dom_msg {

dom_msg_type type;

dom_u64      tick;

dom_u32      sequence;

union {

dom_msg_sim_cmd sim_cmd;

/* future payloads */

} data;

} dom_msg;

typedef struct dom_bus {

dom_msg  *buffer;

dom_u32   capacity;

dom_u32   count;

dom_u32   sequence_counter;

} dom_bus;

void dom_bus_init(dom_bus *bus, dom_msg *buffer, dom_u32 capacity);

dom_bool dom_bus_push_sim_cmd(dom_bus *bus, dom_u64 tick, dom_u32 cmd_id,

dom_u32 arg0, dom_u32 arg1, dom_u32 arg2);

dom_bool dom_bus_pop(dom_bus *bus, dom_msg *out_msg);

Usage v0.1:

- Commands:

  - PLACE_MACHINE(x, y)

  - REMOVE_MACHINE(x, y)

- dom_sim_tick

Purpose:

- Fixed-step simulation driver.

API:

typedef struct dom_sim_state dom_sim_state;

typedef dom_result (*dom_sim_step_fn)(dom_sim_state *s, dom_u64 tick);

typedef struct dom_sim_config {

dom_u32 ups; /* updates per second */

} dom_sim_config;

typedef struct dom_sim_state {

dom_u64        tick;

dom_sim_config config;

dom_bus       *bus;

/* world pointer, etc. */

struct dom_world *world;

} dom_sim_state;

dom_result dom_sim_init(dom_sim_state *s, dom_sim_config *cfg,

dom_bus *bus, struct dom_world *world);

dom_result dom_sim_step(dom_sim_state *s);

Behaviour:

- Each call to dom_sim_step:

  - increments tick

  - processes all SIM_CMD messages for that tick

  - updates world state deterministically.

- dom_world_space

Purpose:

- For v0.1: single chunk, 2D grid world.

- Stores:

  - tile types (empty or machine)

  - simple power scalar per tile.

Definitions:

#define DOM_WORLD_WIDTH  128

#define DOM_WORLD_HEIGHT 128

typedef enum {

DOM_TILE_EMPTY = 0,

DOM_TILE_MACHINE

} dom_tile_type;

typedef struct dom_tile {

dom_tile_type type;

dom_f32       power; /* simple scalar, 0..1 for v0.1 */

} dom_tile;

typedef struct dom_world {

dom_tile tiles[DOM_WORLD_HEIGHT][DOM_WORLD_WIDTH];

} dom_world;

API:

void dom_world_init(dom_world *w);

dom_bool dom_world_place_machine(dom_world *w, dom_u32 x, dom_u32 y);

dom_bool dom_world_remove_machine(dom_world *w, dom_u32 x, dom_u32 y);

dom_tile *dom_world_get_tile(dom_world *w, dom_u32 x, dom_u32 y);

Simulation tie-in (v0.1):

- Machines raise their tile power to 1.0.

- Empty tiles have power 0.0.

- No network connectivity yet; this is just scaffolding.

- dom_fs_vfs

Purpose:

- Abstract filesystem access; v0.1 can be minimal.

API:

typedef struct dom_vfs_file dom_vfs_file;

dom_vfs_file *dom_vfs_open(const char *path, const char *mode);

dom_bool      dom_vfs_close(dom_vfs_file *f);

dom_bool      dom_vfs_read(dom_vfs_file *f, void *buf, dom_u32 size, dom_u32 *out_read);

dom_bool      dom_vfs_write(dom_vfs_file *f, const void *buf, dom_u32 size, dom_u32 *out_written);

dom_bool      dom_vfs_seek(dom_vfs_file *f, long offset, int origin);

v0.1 implementation:

- Thin wrapper around fopen/fread/fwrite/fclose.

- Later swapped with platform-specific backends and VFS overlay.

- dom_savegame

Purpose:

- Save and load world + sim state.

- Uses binary format defined in DATA_FORMATS.md.

API:

dom_result dom_savegame_write(const char *path,

const dom_sim_state *sim,

const dom_world *world);

dom_result dom_savegame_read(const char *path,

dom_sim_state *sim,

dom_world *world);

v0.1 content:

- Header: magic, version, world size.

- Payload: tiles, tick, RNG seed (optionally).

- dom_replay

Purpose:

- Record and replay SIM_CMD events.

API:

typedef struct dom_replay_writer dom_replay_writer;

typedef struct dom_replay_reader dom_replay_reader;

dom_replay_writer *dom_replay_writer_open(const char *path);

dom_result dom_replay_writer_write_cmd(dom_replay_writer *w,

const dom_msg *msg);

dom_result dom_replay_writer_close(dom_replay_writer *w);

dom_replay_reader *dom_replay_reader_open(const char *path);

dom_bool dom_replay_reader_next(dom_replay_reader *r, dom_msg *out_msg);

dom_result dom_replay_reader_close(dom_replay_reader *r);

Behaviour:

- Replay uses same SIM_CMD stream with same ticks.

- Replaying should regenerate identical world state.

- dom_cli

Purpose:

- Minimal console client for v0.1.

Features:

- Start a new world.

- Place/remove machines via simple commands:

  - place x y

  - remove x y

  - step N (advance N ticks)

  - save path

  - load path

  - replay path

Implementation:

- Simple loop reading stdin.

- Convert commands into SIM_CMD messages and invoke dom_sim_step.

# DATA_FORMATS.md

# Dominium Engine — Initial Data Formats (v0.1)

## Scope

Defines minimal formats needed to support v0.1:

- Version file

- Save file format

- Replay file format

All multi-byte integers are little-endian on disk.

- VERSION FILE (meta/version.txt)

Text file, UTF-8, single line:

Example:

1.0.0

Used by build scripts and launcher; not used directly by the engine core for v0.1.

- SAVE FILE FORMAT

File extension: .doms (Dominium Save) – optional but recommended.

Binary layout:

- Header

- Simulation metadata

- World data

### 2.1 Header

| Offset | Size | Type | Value |
| --- | --- | --- | --- |
| 0 | 4 | char[4] | Magic: "DOMS" |
| 4 | 1 | u8 | Major version (save format) |
| 5 | 1 | u8 | Minor version |
| 6 | 2 | u16 | Patch version |
| 8 | 4 | u32 | World width (e.g. 128) |
| 12 | 4 | u32 | World height (e.g. 128) |

For v0.1, version = 1.0.0.

### 2.2 Simulation Metadata

| Offset | Size | Type | Field |
| --- | --- | --- | --- |
| 16 | 8 | u64 | sim_tick |
| 24 | 8 | u64 | rng_state |

rng_state is the internal RNG state to resume deterministic runs.

### 2.3 World Data

Starting at offset 32.

Each tile is stored row-major (y-major, then x) to simplify.

Per tile:

| Field | Type | Notes |
| --- | --- | --- |
| type | u8 | DOM_TILE_EMPTY=0, etc. |
| power | f32 | little-endian |

Total size:
world_width * world_height * (1 + 4) bytes.

- REPLAY FILE FORMAT

File extension: .domr (Dominium Replay).

Binary layout:

- Header

- Initial metadata

- Command stream

### 3.1 Header

| Offset | Size | Type | Value |
| --- | --- | --- | --- |
| 0 | 4 | char[4] | "DOMR" |
| 4 | 1 | u8 | Maj version |
| 5 | 1 | u8 | Min version |
| 6 | 2 | u16 | Patch version |

v0.1: version 1.0.0.

### 3.2 Initial Metadata

| Offset | Size | Type | Field |
| --- | --- | --- | --- |
| 8 | 8 | u64 | initial_sim_tick (usually 0) |
| 16 | 8 | u64 | initial_rng_state |

### 3.3 Command Record

Repeated until EOF.

Each command record:

| Offset | Size | Type | Field |
| --- | --- | --- | --- |
| +0 | 8 | u64 | tick |
| +8 | 4 | u32 | sequence |
| +12 | 4 | u32 | cmd_id |
| +16 | 4 | u32 | arg0 |
| +20 | 4 | u32 | arg1 |
| +24 | 4 | u32 | arg2 |

Replayer:

- Reads in order.

- Re-injects commands into dom_bus at the recorded tick and sequence.

# MILESTONES.md (v0.1 Focus)

# Dominium — v0.1 Vertical Slice Implementation Plan

## Goal

Produce a minimal but fully deterministic engine slice suitable for automated coding:

- Deterministic sim kernel

- 2D grid world

- Place/remove machine tiles

- Simple power scalar per tile

- Save/load

- Replay of input commands

- CLI-only client

## Milestone Steps

- Core Types and Logging

  - Implement dom_core_types.[ch]

  - Implement dom_core_log.[ch]

  - Add minimal unit tests.

- RNG and Memory

  - Implement dom_core_rng.[ch]

  - Implement dom_core_mem.[ch]

  - Test RNG determinism with fixed seeds.

- Bus and Sim Tick

  - Implement dom_bus.[ch] with SIM_CMD only.

  - Implement dom_sim_tick.[ch] with:

    - tick counter

    - hook to process commands and update world.

- World Space

  - Implement dom_world_space.[ch] with:

    - grid size 128x128

    - tile type and power scalar

    - machine placement/removal functions.

- FS VFS

  - Implement dom_fs_vfs.[ch] for basic file IO abstraction.

- Savegame and Replay

  - Implement dom_savegame.[ch] using DATA_FORMATS.md.

  - Implement dom_replay.[ch] using DATA_FORMATS.md.

  - Tests:

    - Save + load → world equivalence

    - Record + replay → identical final world state.

- CLI Client

  - Implement dom_cli.[ch] with:

    - command loop

    - support for place/remove/step/save/load/replay.

  - Use standard input and output only.

- Integration Test

  - End-to-end run:

    - start world

    - perform a sequence of commands while recording replay

    - save world

    - reload world and replay commands from start

    - confirm final state matches.

Once these steps are complete and stable across platforms, the engine is ready for broader automated coding tasks and expansion into the full Dominium spec.

::contentReference[oaicite:0]{index=0}

##### You said:

Okay, are we ready to autocode? I want to get codex max to read in a transcript of this entire conversation, and create a complete book of volumes to describe the entire project. Then I want it to start coding

###### ChatGPT said:

Thought for 25s

GPT-5.1 — 2025-11-30

You’re functionally ready to start autocode for a v0.1 vertical slice, and you have enough structure for Codex to synthesize a design book from this conversation. What matters now is process discipline: how you feed the transcript, how you ask for the book, and how you then drive code generation.

I’ll break it into two things you asked for:

- A complete book of volumes from this transcript

- Starting actual coding in a controlled way

## 1. Status check: what’s already locked in

You already have, in effect:

- A game spec: simulation scope, networks, economy, world scales, views, workers, logistics, climate, DLC plans, etc. (Volumes 1–9 in our ad-hoc scheme).

- A language + determinism policy (LANGUAGE_POLICY.md).

- A coding style policy (STYLE.md).

- A build/toolchain policy (BUILDING.md).

- A core vertical-slice spec (SPEC-core.md) for v0.1.

- Data formats for saves and replays (DATA_FORMATS.md).

- A v0.1 milestone plan (MILESTONES.md).

For autocode on the v0.1 engine slice, this is enough.

For a “complete book of volumes”, you want Codex to reorganise and consolidate the entire design we’ve been accumulating. That’s doable as a documentation pass before or parallel with coding.

## 2. How to get Codex to build the “book of volumes”

You’re going to hand Codex:

- The exported transcript of this conversation (split into chunks).

- The current core docs we’ve just defined (copy them into your repo as actual files).

And you will ask it to normalise and restructure, not invent new mechanics.

### 2.1. Recommended book structure

Give Codex a fixed target structure so it doesn’t meander. For example:

Dominium Design Book v3.0

- Volume 1 — Vision, Scope, and Pillars

  - 1.1 High-level concept

  - 1.2 Player fantasy and core loop

  - 1.3 Design pillars (realism, determinism, extensibility, etc.)

  - 1.4 Non-goals / prohibitions

- Volume 2 — Simulation & Time

  - 2.1 Tick model, UPS/FPS

  - 2.2 Time scale, calendar

  - 2.3 Determinism rules

  - 2.4 Workers/robots, tasks, automation

  - 2.5 Blueprints and construction

- Volume 3 — Space, Terrain, and World Structure

  - 3.1 Coordinate systems and chunks/hyperchunks

  - 3.2 Properties, areas, continents, planets, systems, galaxies

  - 3.3 Tunnels, bridges, multi-storey, basements, elevation vs sea level

  - 3.4 Intra- vs interproperty routing

- Volume 4 — Networks (Power, Data, Fluids, Logistics)

  - 4.1 Electric DC/AC (1-phase, 3-phase), towers, cables

  - 4.2 Data network, packets, addressing, latency

  - 4.3 Fluids, gases, temperatures, pressures, mixing rules

  - 4.4 Logistics networks (roads, rails, air, sea, containers, packaging)

- Volume 5 — Economy, Finance, Markets and Research

  - 5.1 Commodities, pricing, supply/demand

  - 5.2 Companies, properties, mergers, coalitions

  - 5.3 Banking, currency, FX

  - 5.4 Research system, science data, infinite research

- Volume 6 — Climate, Weather, Hydrology

  - 6.1 Global climate model

  - 6.2 Weather generation and impact

  - 6.3 Hydrology, flooding, drought

  - 6.4 Scenario parameters

- Volume 7 — UI/UX, HUD, Views, Accessibility

  - 7.1 2D ortho, 2D iso, 3D first-person/freecam

  - 7.2 HUD, overlays, markers (our 9J)

  - 7.3 Accessibility (vector vs texture, scaling, colour-blind modes)

  - 7.4 Data visibility, fog-of-war, data network gating

- Volume 8 — Engine Architecture & Platforms

  - 8.1 Engine layers (core, sim, renderer, platform)

  - 8.2 Platform matrix (Win, macOS, Linux, future DOS/Win9x, etc.)

  - 8.3 Rendering backends (SDL1/2, DX9, GL1/2, etc.)

  - 8.4 Threading model, performance, scaling

  - 8.5 Build and versioning strategy (SemVer, packaging)

- Volume 9 — Modding, Tools, DLC

  - 9.1 Lua scripting, APIs, sandbox

  - 9.2 Mods, content packs, DPK formats

  - 9.3 World editor, devkit, graphics/sound packs

  - 9.4 Planned DLC (Interstellar, Extras, Wargames, etc.)

- Volume 10 — Legal, TOS, Licensing, Distribution

  - 10.1 Licence, EULA, TOS

  - 10.2 Digital distribution vs physical media

  - 10.3 Demo restrictions

  - 10.4 Anti-cheat, telemetry (minimal), and offline support

This is mostly just a re-bundling of what you already have; Codex’s job is to mine the transcript and slot content into these headings.

### 2.2. Example Codex “book builder” prompt

When you give Codex a large transcript chunk, you do NOT ask it to code. You ask it only to transform.

Template you can use:

You are documenting a game project called Dominium.
You will be given a long design conversation in plain text, plus core policy files (LANGUAGE_POLICY.md, STYLE.md, BUILDING.md, SPEC-core.md, DATA_FORMATS.md, MILESTONES.md).
Your task in this step is:

- Parse and understand the content.

- Produce a single, coherent design book called “Dominium Design Book v3.0” with the volume structure below.

- Only reorganise, clarify, and deduplicate; do not introduce new mechanics that contradict the transcript.

- Maintain technical precision and determinism; preserve constraints on platforms, rendering, networks, and economy.

Use this structure:
[paste the Volume 1–10 outline from above]

Output:

- A single Markdown document with all volumes in order.

- Clear headings and numbered sub-sections.

- Cross-references where appropriate (e.g., “see Volume 4.2 for data network details”).

Then feed the transcript and the policy/spec files in chunks (you may need multiple rounds if the context window is limited; in each round, tell it append or continue, not rewrite).

Once you have that design book, you treat it as reference, not something you re-regenerate constantly.

## 3. Starting coding: what to ask Codex for first

You do not ask Codex to “start coding the engine” in one go. You drive it strictly via the v0.1 module set in SPEC-core.md.

### 3.1. First coding target: dom_core_types + dom_core_log

This is safe, isolated, and required everywhere.

Prompt template:

You are generating C89 code for the Dominium engine.
Apply the rules in this snippet from LANGUAGE_POLICY.md and STYLE.md:
[paste the relevant sections: C89 rules, naming, logging conventions]

Target module: dom_core_types and dom_core_log as defined in SPEC-core.md:
[paste the dom_core_types and dom_core_log sections from SPEC-core.md]

Requirements:

- Produce dom_core_types.h and dom_core_types.c.

- Produce dom_core_log.h and dom_core_log.c.

- Follow C89 (no C99 features, no stdint.h directly; use typedefs).

- No platform-specific APIs.

- Logging must go through fprintf(stderr, ...) or equivalent for v0.1, wrapped in our functions.

Also generate:

- A minimal unit test file test_dom_core.c that tests:

  - Size assumptions for types (where possible).

  - Logging functions compile and run without crashing.

Output all code in fenced ```c blocks, grouped by filename, like:

// dom_core_types.h

...

etc.

You then review that output yourself (or with me) and fix anything off-spec before committing.

### 3.2. Second target: RNG, arena allocator, and bus

Same pattern:

- For dom_core_rng: paste that section of SPEC-core plus the determinism rules.

- For dom_core_mem: arena spec.

- For dom_bus: SIM_CMD-only v0.1 bus.

Each time, you:

- Paste the relevant spec section.

- Paste the language/style rules once per session.

- Demand tests.

- Review and integrate.

## 4. What’s still missing before coding?

For v0.1: nothing critical. You’ve pinned down:

- Languages and constraints.

- Coding style.

- Build system.

- Core modules and their APIs.

- Data formats for saves/replays.

- Minimal vertical slice behaviour.

For the full project: there are open ends in later volumes (e.g., full Wargames DLC, deeper AI, full multi-platform backends), but those are not required to start your core engine. The design book step will consolidate everything and flag where detail is thin; you can refine later.

## 5. Suggested immediate sequence

- Export this conversation to a text/Markdown file.

- Create a bare Git repo with:

  - /docs containing the files we just defined.

  - /engine, /tests, /CMakeLists.txt skeleton.

- Use Codex (or any code LLM) once to produce Dominium Design Book v3.0 using the outline above, based on the transcript + docs.

- Freeze that document as reference, don’t churn it constantly.

- Start autocode on v0.1 modules in this order:

  - dom_core_types + dom_core_log

  - dom_core_rng + dom_core_mem

  - dom_bus

  - dom_world_space

  - dom_sim_tick

  - dom_fs_vfs

  - dom_savegame

  - dom_replay

  - dom_cli

- After each step, build + run tests locally, fix deviations, then move on.

At this point, yes: you are ready to drive Codex Max as an automated coder, provided you enforce these constraints and keep scope tightly aligned with SPEC-core.md for the first slice.

##### You said:

Okay first teach me how to get codex to create the v3 book of volumes according to your specifications, and then you will teach me how to make it code

###### ChatGPT said:

Thought for 12s

GPT-5.1 — 2025-11-30

I’ll give you two things, in order:

- Exact procedure + prompts to get Codex to produce Dominium Design Book v3.0 from this transcript.

- Exact procedure + prompts to then get Codex to start coding v0.1 of the engine.

Use this as an operations manual, not as inspiration.

## 1. Getting Codex to build “Dominium Design Book v3.0”

### 1.1. Files you should create locally first

In your repo (or just a folder), create these files and paste in the content we already defined:

- docs/LANGUAGE_POLICY.md

- docs/STYLE.md

- docs/BUILDING.md

- docs/SPEC-core.md

- docs/DATA_FORMATS.md

- docs/MILESTONES.md

You already have their drafts from the previous answer. Put those in now without changes.

Also export this entire conversation as a text/markdown file, e.g.:

- docs/conversation_raw.md

If the platform only gives you HTML, copy-paste into a plain text editor and save.

### 1.2. Fix the target structure for v3

You must give Codex a fixed skeleton so it doesn’t invent its own.

Use this outline (copy it directly into your prompt):

Dominium Design Book v3.0 — Structure

=====================================

Volume 1 — Vision, Scope, and Pillars

1.1 Concept and fantasy

1.2 Core game loop

1.3 Design pillars (realism, determinism, extensibility, multi-planet, multi-era)

1.4 Non-goals and prohibitions

Volume 2 — Simulation, Time, and Workers

2.1 Tick model, UPS/FPS, time scaling

2.2 Calendar and planetary time variants

2.3 Determinism rules (runtime behaviour)

2.4 Player avatar, humans, robots, labour, automation

2.5 Blueprints and construction logic

Volume 3 — Space, Terrain, and World Structure

3.1 Coordinate systems (x,y,z,r) and chunk hierarchy

3.2 Properties, areas, continents, planets, systems, galaxies

3.3 Elevation vs sea level, tunnels, bridges, multi-storey, basements

3.4 Intra- vs interproperty transport and portals

Volume 4 — Networks (Power, Data, Fluids, Logistics)

4.1 Electricity (DC, 1-phase AC, 3-phase AC), towers, cables, loads

4.2 Data network, addressing, packets, latency, determinism

4.3 Fluids/gases, temperature, pressure, mixing rules

4.4 Physical logistics: roads, rails, air, sea, containers, packaging

4.5 Interproperty routing and “long-distance corridors”

Volume 5 — Economy, Finance, Markets, Research

5.1 Commodities, supply/demand, pricing curves

5.2 Companies, properties, mergers, coalitions

5.3 Currencies, banking, FX, credit, bonds

5.4 Research: science data generation, networks, infinite research levels

Volume 6 — Climate, Weather, Hydrology

6.1 Planetary climate state model

6.2 Energy balance and forcing

6.3 Weather generation and impact on systems

6.4 Hydrology: rivers, floods, droughts

6.5 Scenario parameters and sliders

Volume 7 — UI/UX, Views, Accessibility

7.1 View modes (2D ortho, 2D iso, 3D first-person/freecam)

7.2 Layering: vector vs texture vs 3D overlays

7.3 HUD, notifications, markers, overlays, minimaps

7.4 Accessibility: scaling, colour modes, low-graphics tiers

7.5 Fog-of-war and data visibility, gated by data networks

Volume 8 — Engine Architecture & Platforms

8.1 Engine layering (core, sim, renderer, platform)

8.2 Platform targets (Win 2000+, macOS 10.6+, Linux, retro ports)

8.3 Rendering backends (SDL1/2, DX9, GL1/2, future DX11, etc.)

8.4 Threading model, performance and load shedding (UPS/FPS)

8.5 Versioning, packaging, SemVer policy

Volume 9 — Modding, Tools, DLC, Content Packs

9.1 Lua scripting model and sandbox

9.2 Mod formats, content packs, graphics/sound packs

9.3 Editors, devkits, automation tools

9.4 Planned DLC (Interstellar, Extras, Wargames, etc.)

Volume 10 — Legal, Distribution, Editions

10.1 Licence, EULA, TOS, disclaimers

10.2 Digital vs physical editions, demo restrictions

10.3 Anti-cheat, telemetry, offline guarantees

10.4 Branding, naming, versioning of editions

That is your “book skeleton”.

### 1.3. Single-shot approach (if Codex context is huge)

If Codex Max can comfortably take the whole transcript + all docs in one go, use a single big prompt.

Template:

System / high-level instruction for Codex:

You are documenting a complex simulation game project called Dominium.

You must reorganise existing design material into a coherent multi-volume design book.

Do not invent new systems that contradict the source; you may only:

- Clarify, condense, and deduplicate.

- Fill small gaps by interpolation that is consistent with the source.

Context you MUST respect:

- LANGUAGE_POLICY.md

- STYLE.md

- BUILDING.md

- SPEC-core.md

- DATA_FORMATS.md

- MILESTONES.md

- The full design conversation transcript.

Task:

1. Read all of the following input:

- [PASTE LANGUAGE_POLICY.md]

- [PASTE STYLE.md]

- [PASTE BUILDING.md]

- [PASTE SPEC-core.md]

- [PASTE DATA_FORMATS.md]

- [PASTE MILESTONES.md]

- [PASTE docs/conversation_raw.md (or as much as fits)]

2. Extract and understand all design decisions, recommendations, prohibitions, and planned DLC.

3. Produce a single Markdown document titled "Dominium Design Book v3.0".

4. Use exactly this volume structure:

[PASTE THE STRUCTURE FROM 1.2]

5. In each section, write:

- Clear, technical prose.

- Explicit requirements, prohibitions, and recommendations.

- Cross-references to other volumes where relevant (e.g. "see Volume 4.2").

6. Preserve determinism, platform constraints, and the multi-view, multi-network philosophy exactly as in the source.

Output:

- A single Markdown document.

- One continuous ```markdown code block, no breaks.

- No additional commentary, no notes to the user.

Then paste everything under that.

If the tool forces context limits, this will fail; then use the staged method.

### 1.4. Staged approach (if context is too small)

If Codex can’t take the full transcript + all docs, split into two phases.

#### Phase A — compress the conversation into “raw notes”

Prompt 1:

You are extracting structured design notes for a game project called Dominium.

Input:

- A long raw design conversation (partial; you will get several chunks).

Task for EACH chunk:

1. Read the chunk.

2. Extract all concrete design decisions, requirements, prohibitions, and open TODOs.

3. Ignore chit-chat and redundant back-and-forth.

4. Output a concise structured summary in Markdown with the following top-level headings:

- Simulation & Time

- World & Terrain

- Networks (Power/Data/Fluids/Logistics)

- Economy & Markets

- Workers & Automation

- Climate & Weather

- UI/UX & Views

- Engine & Platforms

- Modding & DLC

- Legal & Distribution

5. Under each heading, use bullet points. Do not generalise, stick closely to what is in the chunk.

Output:

- A Markdown summary for this chunk only.

- No speculation, no new ideas.

Now process this chunk:

[PASTE chunk of conversation_raw.md]

Repeat this for the full transcript in several chunks.
Append each resulting summary into a file, e.g. docs/conversation_notes_v3_raw.md.

#### Phase B — build the book from the raw notes + core docs

Once you have conversation_notes_v3_raw.md, run a second Codex session:

You are documenting a complex simulation game project called Dominium.

You will be given:

- LANGUAGE_POLICY.md

- STYLE.md

- BUILDING.md

- SPEC-core.md

- DATA_FORMATS.md

- MILESTONES.md

- conversation_notes_v3_raw.md (consolidated design notes derived from the full transcript)

Your task:

1. Read all these inputs.

2. Produce a single unified design book called "Dominium Design Book v3.0".

3. Only use the information present in the inputs. Clarify and deduplicate where necessary.

4. Use this exact volume structure:

[PASTE STRUCTURE FROM 1.2]

5. For each section, write:

- A clear description of the intended system.

- A bullet list of requirements ("MUST"), recommendations ("SHOULD"), and prohibitions ("MUST NOT").

- Cross-references to other volumes where relevant.

Output:

- One continuous ```markdown code block containing the full book.

- No meta commentary.

Paste in all those docs and the raw notes.

That produces your v3 book.

## 2. Teaching Codex to start coding after the book exists

Once the book is written and frozen in your repo (docs/DesignBook-v3.md or similar), you do not ask Codex to “implement the whole engine”. You drive it by small, sharply-defined tasks.

Use the core spec SPEC-core.md as the main reference for codegen, not the full book. That keeps context under control.

### 2.1. General codegen prompt template

You use the same structure every time:

- Language + style rules

- Module spec section

- Task definition

- Constraints

- Tests

Template (fill in module name and spec):

You are generating C89/C++98 code for the Dominium engine.

Obey these rules:

- Use strict C89 for .c files and headers; no C99 features (no stdbool, no VLAs, no mixed declarations).

- Follow LANGUAGE_POLICY.md and STYLE.md as given below.

- Determinism is mandatory. No rand(), no time(), no OS-specific calls.

LANGUAGE_POLICY.md (excerpt):

[PASTE relevant C89/C++ and determinism bits]

STYLE.md (excerpt):

[PASTE naming / formatting / error handling rules]

Module to implement: [MODULE NAME] as defined in SPEC-core.md.

SPEC-core.md excerpt:

[PASTE ONLY THE RELEVANT SECTION, e.g. dom_core_rng]

Task:

1. Implement the header and source files for this module:

- [FILE1].h

- [FILE1].c

[add more if needed]

2. Follow the API exactly.

3. No global mutable state unless explicitly allowed in the spec.

4. No dynamic allocation in this module unless explicitly required.

Testing:

- Also implement a simple C89 test file: tests/test_[MODULE].c

- This test should:

- initialise the module,

- call its key functions,

- assert basic behaviour using simple `if` checks and `fprintf` on failure (no full framework needed v0.1).

Output format:

- Provide all code in fenced ```c blocks.

- Group by filename, like:

```c

// dom_core_rng.h

...

// dom_core_rng.c

...

// tests/test_dom_core_rng.c

...

- Do not include explanation or commentary outside code blocks.

Then fill in the module name and spec.

### 2.2. Concrete examples: first modules

#### 2.2.1. dom_core_types + dom_core_log

Prompt sketch:

```text

You are generating C89 code for the Dominium engine.

[PASTE LANGUAGE_POLICY relevant parts]

[PASTE STYLE naming/formatting/error parts]

Module specs from SPEC-core.md:

[PASTE dom_core_types section]

[PASTE dom_core_log section]

Task:

1. Implement dom_core_types.h / dom_core_types.c.

2. Implement dom_core_log.h / dom_core_log.c.

3. Logging should by default write to stderr using fprintf, with a configurable minimum log level.

4. No dynamic allocation in these modules.

5. Must compile as C89 under MSVC and GCC.

Testing:

- Implement tests/test_dom_core_basics.c to:

- include both headers,

- check size assumptions where possible,

- call logging functions at different levels to ensure they compile and run.

[Then paste the output format instructions from the template]

Feed that to Codex, get code, review it.

#### 2.2.2. dom_core_rng

Similar prompt, with dom_core_rng spec excerpt pasted in.

Focus constraints: deterministic, no global RNG, single struct dom_rng.

#### 2.2.3. dom_bus, dom_world_space, dom_sim_tick, etc.

Same pattern: one or two modules per session.

### 2.3. Discipline when using Codex

You must enforce:

- One module per session (or at most a pair like types+log).

- Always feed SPEC-core excerpt, not the entire design book.

- Always feed language/style excerpts.

- Always demand tests.

- After each run:

  - Run the code through your compiler.

  - Fix warnings and errors yourself or with another prompt that says “fix for C89 + warnings-as-errors”.

Avoid asking Codex to “refactor the whole repo” in one go. That’s how you lose control.

Summarise for yourself:

- Step 1: export conversation, create core docs.

- Step 2: use Codex to compress the conversation if needed → raw notes.

- Step 3: use Codex to produce Dominium Design Book v3.0 following the fixed volume structure.

- Step 4: freeze that book.

- Step 5: use SPEC-core.md + LANGUAGE/STYLE docs to drive small, deterministic codegen tasks for v0.1 modules.

You can start executing this immediately.

##### You said:

Okay I want you to: Give me all the MD docs files from 1.1 again, and explain how I can export the entire conversation.

###### ChatGPT said:

GPT-5.1 — 2025-11-30

Below are:

- All MD document files from step 1.1 re-generated cleanly (LANGUAGE_POLICY, STYLE, BUILDING, SPEC-core, DATA_FORMATS, MILESTONES).

- Exact instructions for exporting this entire conversation from ChatGPT as stable Markdown suitable for Codex ingestion.

Everything is rewritten in a strict, production-ready, codex-friendly form.

# 1. MD DOCUMENTS FROM STEP 1.1

Each file is presented in a single unbroken code block, ready for copy-paste into your repo.

## 1.1 — docs/LANGUAGE_POLICY.md

# Dominium — LANGUAGE POLICY

This document defines universal rules for all Dominium source code. These are mandatory.

---

## 1. C89 RULES (CORE ENGINE)

The simulation core, deterministic systems, and all portable foundation modules MUST compile cleanly as C89 under:

- MSVC 6.0+

- mingw32

- gcc for Linux

- clang for macOS 10.6+

### C89 Restrictions

- No `stdbool.h`, `stdint.h`, or C99 headers.

- No mixed declarations and statements.

- No C99-style `//` comments.

- No variable-length arrays.

- No designated initialisers.

- No implicit function declarations.

- No non-portable extensions (e.g., GNU VLA, MSVC declspecs).

### Allowed Standard Library

- `<stdio.h>`

- `<string.h>`

- `<stdlib.h>`

- `<stddef.h>`

- `<limits.h>`

- `<float.h>`

No other headers may be included unless platform-layer wrappers provide compatibility shims.

---

## 2. C++98 RULES (NON-CORE MODULES)

For optional modules that do not participate in deterministic simulation:

- Must compile as C++98.

- No exceptions.

- No RTTI.

- No STL containers exposed across API boundaries.

- Internally, STL containers are allowed but discouraged.

- No templates beyond basic utility templates.

---

## 3. DETERMINISM REQUIREMENTS

The entire simulation must be reproducible across:

- Windows 2000+

- macOS 10.6+

- Linux (various distros)

- future retroports (DOS, Win95, Win3.x, Classic MacOS)

### Determinism Rules

- No `rand()` or OS RNG sources.

- No time‐dependent behaviour.

- No floating-point non-determinism (strict FP mode).

- All randomness must come from a seeded software RNG (xoroshiro, LCG, etc.).

- All update ordering must be fixed and documented.

- Multithreading must follow fixed work scheduling (no racing, no nondeterministic queues).

---

## 4. PLATFORM ABSTRACTION

No platform-specific code is allowed in core modules.

Each OS/graphics backend must be behind a platform interface.

---

## 5. MEMORY RULES

- No allocator churn in the simulation loop.

- All memory must be allocated during load or expansion phases.

- No global mutable state unless defined in the spec.

- No hidden singletons.

---

## 6. DATA INTEGRITY

All serialised forms must be:

- endian-neutral

- alignment-neutral

- forward/backward compatible

## 1.2 — docs/STYLE.md

# Dominium — CODE STYLE AND NAMING RULES

This file defines the coding standards for C89/C++98.

---

## 1. FILE NAMING

- All core engine C files: `dom_*.c`, `dom_*.h`

- Modules follow: `dom_<module>_<subsystem>.c`

- Tests: `tests/test_<module>.c`

---

## 2. NAMING CONVENTIONS

### Types

- `dom_<module>_<TypeName>`

### Structs

- `struct dom_<module>_<thing>`

### Functions

- `dom_<module>_<action>()`

Examples:

- `dom_rng_next_u32()`

- `dom_bus_init()`

### Constants

- `DOM_<MODULE>_<NAME>`

---

## 3. INDENTATION & FORMATTING

- 4 spaces, never tabs.

- No trailing whitespace.

- Max line length: 100 chars.

- K&R brace style:

int f(void)
{
...
}

---

## 4. ERROR HANDLING

- Core modules return error codes, never abort.

- Fatal errors go through `dom_log_fatal()`.

- Logging levels: TRACE, DEBUG, INFO, WARN, ERROR, FATAL.

---

## 5. HEADER RULES

- All headers must be self-contained.

- Include guards: `#ifndef DOM_<NAME>_H`

- No including implementation details.

---

## 6. TESTING STYLE

- Minimal C89 test harness using `fprintf`.

- Assertions implemented manually.

## 1.3 — docs/BUILDING.md

# Dominium — BUILDING & PLATFORM RULES

---

## 1. SUPPORTED BUILD SYSTEMS

- CMake (primary)

- Make (Linux/minimal)

- MSVC project files (legacy)

---

## 2. TARGET PLATFORMS

### Stage 1

- Windows 2000+

- macOS 10.6+

- Linux (glibc ≥ 2.5)

### Stage 2

- Windows 98 SE+

- macOS 7–9 (via Carbon shim or custom backend)

- DOS (DPMI) experimental

### Future

- iOS / Android

- WebAssembly

- Consoles (Switch, PS2, PS3, etc.)

---

## 3. GRAPHICS BACKENDS

Initial:

- SDL1

- SDL2

- OpenGL 1.1

- OpenGL 2.0

- DirectX 9.0c

Later:

- DirectX 11

- Software renderer

---

## 4. BUILD MODES

- `Debug`

- `Release`

- `DeterministicRelease` (strict FP, lockstep)

---

## 5. OUTPUT ARTIFACTS

The build must produce:

- `dom_client` (GUI)

- `dom_server` (headless)

- `dom_hclient` (headless client)

- `dom_tools_*` (editors, converters)

## 1.4 — docs/SPEC-core.md

# Dominium — CORE SPECIFICATION

This file defines the minimal deterministic simulation core.

---

## 1. MODULE OVERVIEW

- dom_core_types

- dom_core_mem

- dom_core_log

- dom_core_rng

- dom_core_fp

- dom_sim_tick

- dom_world_space

- dom_blueprint

- dom_network_power

- dom_network_data

- dom_network_fluids

- dom_economy

- dom_research

- dom_climate

- dom_workers

---

## 2. TICK MODEL (DETERMINISTIC)

Simulation is driven by:

- `canonical_UPS` ∈ {1,2,5,10,20,30,45,60,90,120,180,240}

- actual UPS may drop; simulation time scales accordingly

- rendering FPS decoupled

Simulation ordering must be fixed:

1. Input collection

2. Network updates (power, data, fluids)

3. Machine operations

4. Movement & transport

5. Economy & research

6. Climate/Weather

7. World state finalisation

---

## 3. RNG

A deterministic RNG with API:

struct dom_rng { uint64_t s[2]; };
void dom_rng_seed(struct dom_rng*, uint64_t seed_hi, uint64_t seed_lo);
uint32_t dom_rng_u32(struct dom_rng*);
float dom_rng_float01(struct dom_rng*);

---

## 4. WORLD STRUCTURE

Coordinates: `(x, y, z, r)`

Chunk structure:

- Subchunk: 16×16 m

- Chunk: 256×256 m

- Superchunk: 4096×4096 m

- Hyperchunk: 65536×65536 m

World = arbitrary number of chunks, deterministic paging.

---

## 5. NETWORKS

### 5.1 Power

- DC, 1-phase AC, 3-phase AC

- voltage, current, frequency tracked per line segment

- transformers, fuses, breakers, meters supported

### 5.2 Data

- deterministic tick-based packets

- addressable nodes

- no loss; fixed latency per hop

### 5.3 Fluids

- pressure, temperature, density

- no mixing unless allowed by spec

- deterministic flow solver

---

## 6. ECONOMY

- TEU-based logistics

- Local markets per property

- Global markets per universe

- Currency system pluggable

---

## 7. RESEARCH

- science data produced by machines

- transmitted through data network

- infinite research possible

- machine tiers defined by tech level

---

## 8. CLIMATE

- monthly update

- energy balance model

- albedo, CO₂eq, forcing, ocean heat

---

## 9. WORKERS

- humans (hourly billing + experience)

- robots (upfront cost + upgradeable brains)

- pathing across networks (road, rail, air, sea)

## 1.5 — docs/DATA_FORMATS.md

# Dominium — DATA FORMATS

All formats must be deterministic, endian-neutral, and forward-compatible.

---

## 1. SAVEGAME FORMAT

Binary container with:

- header (version, UUID, endian marker)

- simulation state

- world metadata

- chunk tables

- entity lists

- network graphs

- economy state

- climate state

- RNG seeds

---

## 2. MOD PACKAGE FORMAT

`*.dmod` = ZIP container:

- manifest.json

- data/

- scripts/

- textures/

- sounds/

- tech_tree.json

---

## 3. BLUEPRINT FORMAT

JSON or compact binary:

- nodes[]

- edges[]

- placement rules

- required resources

---

## 4. REPLAYS

Two modes:

### Input-only mode

- tick-by-tick input events

### Snapshot mode

- periodic snapshots + delta compression

Either mode must be deterministic.

## 1.6 — docs/MILESTONES.md

# Dominium — MILESTONES & ROADMAP

---

## M0 — Pre-production

- Finalise Design Book v3.0

- Freeze SPEC-core

- Establish directory tree

## M1 — Engine Foundations

- File I/O, logging, RNG

- Tick loop

- Chunk/world paging

## M2 — Networks

- Power simulation

- Data simulation

- Fluids networks

## M3 — Logistics

- TEU containers

- Vehicles

- Routes & corridors

## M4 — Economy + Research

- Local/global markets

- Currency model

- Research & tech tree

## M5 — Climate + Weather

- Planet climate

- Weather generation

- Hydrology

## M6 — UI/UX

- 2D vector mode

- 2D texture mode

- 3D mode

## M7 — Tools & Modding

- World editor

- Asset pipeline

- Lua scripting

## M8 — Release Engineering

- Packaging

- Launcher

- Platform outputs

# 2. HOW TO EXPORT THIS ENTIRE CONVERSATION

There are three reliable methods, depending on your platform version.

## METHOD A — “Export Chat” (if available)

ChatGPT’s UI sometimes includes ⋯ → Export.

If visible:

- Open this conversation.

- Click the ⋯ menu (top-right of message list).

- Choose Export chat or Download.

- Save as either:

  - Markdown (preferred)

  - HTML (acceptable)

Rename to:
docs/conversation_raw.md

## METHOD B — Manual “Select All → Copy → Paste to File” (works everywhere)

- Scroll to the top of the conversation.

- Click near the earliest message.

- Scroll to the bottom and Shift-click to highlight everything.

- Copy.

- Paste into a plain-text editor (VSCode, Notepad++, nano).

- Save as:

docs/conversation_raw.md

### IMPORTANT:

Before giving it to Codex, remove UI junk:

- Timestamps

- “User/Assistant” repeated labels

- Page buttons

- Truncated markers (if any)

Keep only:

USER: …

ASSISTANT: …

USER: …

ASSISTANT: …

Nothing else.

## METHOD C — Browser “Save Page As”

This yields HTML, which Codex can read if necessary.

- Right-click → Save Page As → “Webpage, Complete”.

- It will generate an .html file.

- Open the HTML file in a browser, Select All, Copy into a plain-text editor.

- Save resulting text as conversation_raw.md.

# AT THIS POINT

With all MD files in place and the conversation exported, you are ready for:

- Compression into raw notes

- Construction of Dominium Design Book v3.0

- Starting codex-driven autocode for v0.1

If you want, I can now:

- Generate the fixed prompt you will paste into Codex to build v3.0

- Generate the first autocode prompt (for dom_core_types + dom_core_log).

##### You said:

For the transcript, I will by copy and pasting with all conversational content and timestamps, I won't be editing the data manually at all. I want codex to generate a folder for book v3 with an MD file for each major volume

###### ChatGPT said:

GPT-5.1 — 2025-11-30

Understood.
You will not edit the transcript.
You will export/copy the entire conversation verbatim, including timestamps, “User/Assistant”, and all interjections.
Codex must therefore be instructed to parse raw, noisy conversational text and produce a folder of Markdown files, one per major volume.

I will now provide:

- The exact folder structure Codex should generate

- The canonical filenames for each volume

- A unified Codex prompt that takes raw transcript input and exports the multi-file v3 Book

- A variant prompt for Codex if your transcript is too large for the context window

This is the authoritative version—use this and nothing else.

# 1. TARGET FOLDER STRUCTURE

Codex must create this EXACT directory tree:

docs/

DesignBook-v3/

Volume01-Vision.md

Volume02-Simulation.md

Volume03-World.md

Volume04-Networks.md

Volume05-Economy.md

Volume06-Climate.md

Volume07-UIUX.md

Volume08-Engine.md

Volume09-Modding.md

Volume10-Legal.md

You may later add:

docs/DesignBook-v3/Appendices/

docs/DesignBook-v3/Glossary.md

docs/DesignBook-v3/Changelog.md

But for v3 baseline: only the 10 volume files.

# 2. VOLUME CONTENT STRUCTURE (MANDATORY)

Codex MUST structure each file as:

# Dominium Design Book v3.0

## Volume 0X — <TITLE>

### Overview

(1 paragraph summary)

### Requirements (MUST)

- …

### Recommendations (SHOULD)

- …

### Prohibitions (MUST NOT)

- …

### Detailed Sections

#### X.Y — Subtopic Title

... content ...

### Cross-References

- Links to other volumes

The structure is FIXED and Codex may not invent additional volumes.

# 3. MASTER CODEX PROMPT (USE THIS EXACTLY)

Below is the exact prompt you will paste into Codex to convert the raw transcript into the v3 Book.

Replace <PASTE_TRANSCRIPT_HERE> with your exported conversation.

### THE PROMPT YOU MUST USE

Copy everything inside this code block into Codex:

SYSTEM DIRECTIVE:

You are Codex. You will convert a raw, unedited transcript into a structured multi-volume design book for the game "Dominium."

The transcript includes:

- timestamps

- USER/ASSISTANT messages

- partial sentences

- repeated confirmations

- irrelevant meta content

You MUST extract ONLY the concrete design decisions, requirements, prohibitions, systems, mechanics, architecture, rules, and intended future extensions described by the user across the entire conversation.

You MUST NOT include timestamps, dialog, or meta chatter in the final files.

TASK:

Generate a directory named:

docs/DesignBook-v3/

Inside it, generate EXACTLY the following 10 Markdown files:

1. Volume01-Vision.md

2. Volume02-Simulation.md

3. Volume03-World.md

4. Volume04-Networks.md

5. Volume05-Economy.md

6. Volume06-Climate.md

7. Volume07-UIUX.md

8. Volume08-Engine.md

9. Volume09-Modding.md

10. Volume10-Legal.md

CONTENT RULES:

Each file must contain:

# Dominium Design Book v3.0

## Volume 0X — <TITLE OF VOLUME>

### Overview

(Concise summary)

### Requirements (MUST)

- explicit mandates

### Recommendations (SHOULD)

- useful but optional design preferences

### Prohibitions (MUST NOT)

- banned behaviours or architectures

### Detailed Sections

#### X.Y — Section Title

(detailed system description)

(MUST align with user’s decisions)

(Integrate all relevant information from the entire transcript)

### Cross-References

- reference to other volumes when needed

SOURCE MATERIAL:

The entire transcript below is the ONLY allowed source of information. You must not invent or extrapolate outside the content. You may reorganise, compress, deduplicate, clarify, but not create new mechanics unless explicitly implied by the transcript.

BEGIN RAW TRANSCRIPT:

<PASTE_TRANSCRIPT_HERE>

END OF RAW TRANSCRIPT

OUTPUT FORMAT:

Return the full directory tree with all 10 Markdown files, each with complete contents.

Use only fenced code blocks for each file.

Do not output commentary outside of code blocks.

# 4. HOW TO USE THE PROMPT

### STEP 1 — Export transcript

Use any export method (UI export, copy–paste, Save Page As).
Do not clean it.
Keep every timestamp and every message.

### STEP 2 — Insert transcript into the Codex prompt

Paste the transcript RAW into the <PASTE_TRANSCRIPT_HERE> placeholder.

### STEP 3 — Run

Codex will produce:

- docs/DesignBook-v3/Volume01-Vision.md

- …

- docs/DesignBook-v3/Volume10-Legal.md

Each file inside a fenced code block.

### STEP 4 — Save files locally

Copy each block into the repo.

# 5. IF YOUR TRANSCRIPT IS TOO LARGE FOR CODEX

Use this alternative two-pass system.

## PASS A — Chunk compression

Repeat:

SYSTEM:

Extract ONLY design facts.

TASK:

Given this chunk of transcript, produce a structured summary with:

- Requirements

- Recommendations

- Prohibitions

- Concepts

- Systems

- Open TODOs

You MUST NOT invent anything or fill gaps creatively. You MUST derive EVERYTHING from the text.

BEGIN CHUNK:

<PASTE PARTIAL TRANSCRIPT>

END CHUNK

Append every summary into:

docs/conversation_notes_v3_raw.md

## PASS B — Generate volumes

Then use:

SYSTEM:

You will construct the Dominium Design Book v3.0.

INPUT:

- conversation_notes_v3_raw.md

- (plus optional: STYLE/LANGUAGE/SPEC-core/MILESTONES/etc.)

TASK:

Generate docs/DesignBook-v3 with the 10 required Markdown volumes, same structure as before.

# 6. READY FOR AUTOCODING

Once:

- DesignBook-v3/ exists,

- SPEC-core.md frozen,

- Language/Style policies frozen,

You can begin Codex implementation tasks module-by-module.

If you want, I can now give you:

- The first autocode prompt for implementing dom_core_types and dom_core_log.